PROJECT/LOCATION: **INFORMATION AND SERVICE DELIVERY NETWORK FOR ADOLESCENT HEALTH**

**AND DEVELOPMENT (ISDN for AHYD) SYSTEM**

  Commission on Population

  5th Floor, 80 North Drive, Brgy Engineer’s Hill, Baguio City 2600

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | **Time (Week)** | | | | | | | | | | | | |
|  |  | **December** | | | **January** | | | | **February** | | | | **March** | |
| **% Completed** | **Task Name** | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 13 |
| 100% | System Analysis |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 50% | Data Collection |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 30% | Database/UI Design |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | LANDING PAGE |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 50% | Keyword/Category Searching |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 70% | Google Maps Integration |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 5% | Appointment Booking |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Messaging |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | DELIVERY STAFF |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Appointment Management |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Report Generation |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Messaging |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | ADMINISTRATOR |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Map Management |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Report Generation |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | OTHERS |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Texting |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | User Manual |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

I certify that the information above is correct and accurate to the best of my knowledge.

**\_\_\_\_JUDELYN F. VARGAS\_\_\_\_**

System Developer

December 21, 2016